# SPECIAL CONDITIONS FOR EUROPEAN UNION EXTERNAL ACTIONS

Contents

These conditions amplify and supplement the general conditions governing the contract. Unless the special conditions provide otherwise, those general conditions remain fully applicable. The numbering of the articles of the special conditions is not consecutive but follows the numbering of the articles of the general conditions. Exceptionally, and with the approval of the competent European Commission departments, other clauses can be indicated to cover particular situations.

The subject of the contract shall be:

## The supply, delivery, unloading, siting, installation, commissioning, and configuration of IT laboratory equipment for vocational training centres in Albania (Fier, Berat, Korçë, Bushat, Golem,Tiranë), including domain server setup (Active Directory/GPO), network infrastructure (firewall, VLANs, Wi-Fi, cabling), workstations deployment, UPS assembly, projector/Smart Board installation, OS deployment, cybersecurity training, and after-sales support (SLA, maintenance, documentation), as detailed in the technical specifications (Annex II) and Bill of Quantities.

## Main items:

## Domain Server (1)

## Firewall (1)

## Network Switches (2)

## Wi-Fi APs (2)

## Student Workstations (35)

## Teacher Workstations (2)

## Office Laptop (1)

## Office Laptop (1)

## Teacher Laptop (1)

## Smart Boards (2)

## Projector (1)

## UPS (2)

## A4 Multifunction Printer B/W (1)

## A4 Printer Colour (1)

Order of precedence of contract documents

The following documents shall be deemed to form and be read and construed as part of this contract, in the following order of precedence:

- the main conditions;

- the special conditions;

- the general conditions (Annex I);

- the technical specifications (Annex II [including clarifications before the deadline for submission of tenders and minutes from the information meeting/site visit];

- the technical offer (Annex III );

- the budget breakdown (Annex IV);

- specified forms and other relevant documents (Annex V);

The various documents making up the contract shall be deemed to be mutually explanatory; in cases of ambiguity or divergence, they shall prevail in the order in which they appear above. Addenda shall have the order of precedence of the document they are amending.

Article 2 	Language of the contract

2.1 	The language used shall be English.

Article 4 	Communications

4.1 	Communication details

4.4 	Communication via electronic exchange system (EES)

An electronic system will be used by the contracting authority and the contractor for all stages of implementation including, inter alia, management of the contract (amendments and administrative orders), reporting (including reporting on results) and payments. The contractor will be required to register in and use the appropriate electronic exchange system to allow for the e-management of the contract.

4.5 and 4.6 	Mail or email communication

If communications through the Portal have not been activated or a certain type of communication is not yet supported by the Portal, communications will be sent via email, or, exceptionally, on paper, via mail services, to the following addresses, until communications via the Portal are activated.

For the purpose of this contract, mail or email communications must be sent to the following addresses:

Contracting authority:

Contracting Authority

Branch of "Enti Kombetar I Jozefineve te Murialdos (ENGIM)" Non-profit Association,

L. "29 Nentori", Rruga Pinellopi Pirro, P. "Arditi 06", 9301, Fier, Albania

procurement.engimalbania@gmail.com

Contractor (or leader in the case of a joint tender):

Full name

function

Company name

Full official address

Email:[complete]

Article 7 	Supply of documents

The contractor shall supply with each delivery:

- Commercial invoices (one original and two copies);

- Detailed packaging list for each delivery site;

- Commercial Warranty certificates for each piece of equipment;

- User and maintenance manuals

Article 8 	Assistance with local regulations

N/A - Supplies DDP: contractor handles all local regulations.

Article 9 	General obligations

9.9 	Contractor complies with "Communicating EU visibility: Guidance external actions"

Article 10 	Origin

## 10.1	All goods purchased can originate in any country.

Article 11 	Performance guarantee

11.1 	No performance guarantee is required.

Article 12 	Liabilities and insurance

12.1(a)  No derogation from the General Conditions.

12.1(b)	No derogation from the General Conditions.

12.2(a), paragraph 2 The cover notes and/or insurance certificates must be communicated to the Contracting Authority no later than the date of issuance of the first delivery order or, in any case, before the commencement of the transport of supplies.

12.2(b), paragraph 2 	DDP - Delivered Duty Paid: Incoterm which imposes on the seller maximum obligations vis-à-vis transportation and loss risks and damage associated with the goods:

‘the seller delivers the goods when the goods are placed at the disposal of the buyer, cleared for import on the arriving means of transport ready for unloading at the named place of destination. The seller bears all the costs and risks involved in bringing the goods to the place of destination and has an obligation to clear the goods not only for export but also for import, to pay any duty for both export and import and to carry out all customs formalities.’ The transfer of risks and costs occurs at the place of unloading of the goods at the agreed place of destination.

Article 13 	Programme of implementation of the tasks

13.2 	Contractor submits delivery timetable within 10 days from contract signature for Authority contractor approval.

Article 14 	Contractor 's Drawings

14.1 	No drawings, samples or manuals required beyond those specified in Article 7.

Article 15 	Sufficiency of tender prices

The price of the supplies shall be that shown on the financial offer (specimen in Annex IV).

Article 16 	Tax and customs agreements

## 16.1 There is no agreement between the Italian Agency for Development Cooperation and Albania Government allowing partial or total exemption from taxes.

## 16.2 There is NO Customs agreement after DDP has been selected.

Article 17 	Patents and licenses

17.1 	No derogation from Article 17 of the General Conditions.

Article 18 	Delivery order

18.1 The contracting authority shall issue a delivery order within 5 working days from contract signature.

Article 19 	Period of implementation of tasks

19.1	Delivery deadline: 60 calendar days from delivery orders.

Additional equipment will be added at a later stage through an addendum (c12). The products included won't be different from the initial products purchased through this procedure.

Article 24 	Quality of supplies

24.2 	No preliminary technical acceptance is required. The quality of supplies will be verified upon delivery and installation at the final destination.

Article 25 	Inspection and testing

25.2 	Inspection and testing will take place upon delivery and installation. Commissioning and final testing are under the Contractor’s duties..

Article 26 	General principles

26.1 	Payments shall be made in EUR.

Pre-financing is applicable to this contract.

Payments shall be authorised and made by the Branch of Enti Kombetar I Jozefineve te Murialdos - ENGIM, L. "29 Nentori", Rruga Pinellopi Pirro, P. "Arditi 06", 9301, Fier, Albania.

26.3	By derogation, the final payment to the contractor of the amounts due shall be made within 90 days after receipt by the contracting authority of an invoice and of the application for the certificate of provisional acceptance

26.5	In order to obtain payments, the contractor must submit to the contracting authority referred to in paragraph 26.1 above:

If the Contractor requests a part of the payment as a pre-payment, he can do so under the following conditions:

- The contractor shall issue a pre-payment invoice, and it shall be 40% of the total value of the contract, which shall be paid by the contracting authority within 30 days after the invoice is issued.

- The second invoice of 60% will be invoiced on the day of supply, installation and commissioning of the equipment. The invoice will contain the cancellation of the prepayment in the first line with a minus sign for the prepayment value taken from the first invoice, and in the second line the total value of the equipment will be invoiced. The total of this invoice must be the remaining 60% for payment.

Article 28 	Delayed payments

28.2	By derogation from Article 28.2 of the general conditions, once the deadline laid down in Article 26.3 has expired, the contractor shall, upon demand, be entitled to late-payment interest at the rate and for the period mentioned in the general conditions. The demand must be submitted within two months of receiving late payment.

Article 29 	Delivery

29.1  The Incoterm applicable shall be DDP

29.3   The packaging shall remain the property of the recipient subject to environmental considerations.

29.4 	The place of acceptance of the supplies shall be: Petro Nini Luarasi, Lgj. Deshmoret e Kombit, Berat / Shkolla Stiliano Bandilli Berat, Albania.

Article 31 	Provisional acceptance

The certificate of provisional acceptance must be issued using the template in Annex C11. Provisional acceptance will take place at the final delivery and installation sites. It will be conducted following the successful delivery of all equipment. The provisional acceptance will be immediately followed by a formal hand-over and transfer of from the Contracting Authority to the designated beneficiary schools.

Article 32 	Warranty obligations

32.6	The contractor shall provide commercial warranty covering defects in materials/workmanship.

32.7	The warranty must remain valid for 24 months after provisional acceptance.

Article 33 	After-sales service

33.1	The Contractor shall provide a 24 months after-sales service starting from the date of issuance of the provisional acceptance certificate. This service must include:

- on-site technical assistance;

- the supply and installation of all necessary spare parts required;

- periodic technical check-ups and maintenance;

- Remote assistance for software problems and on-site visits for physical hardware damage

Article 40 	Settlement of disputes

40.4	Any disputes arising out of or relating to this contract which cannot be settled otherwise shall be referred to the exclusive jurisdiction of the National Court of Tirana in accordance with the national legislation of the state of the contracting authority.

Article 44 	Data protection

For the purposes of Article 44 of the General Conditions,

In order to Article 44 of the general conditions, for the part of the data transferred by the contracting authority to the European Commission:

(a) 	the privacy statement is available at https://wikis.ec.europa.eu/display/ExactExternalWiki/Annexes#Annexes-AnnexesA(Chapter 2):General]

1.	Processing of personal data related to the implementation of the contract by the contracting authority takes place in accordance with the national legislation of the state of the contracting authority and with the provisions of the respective financing agreement.

2.     To the extent that the contract covers an action financed by the European Union, the Contracting Authority may share communications related to the implementation of the contract, with the European Commission. These exchanges shall be made to the Commission, solely for the purpose of allowing the latter to exercise its rights and obligations under the applicable legislative framework and under the financing agreement with the Partner country – contracting authority. The exchanges may involve transfers of personal data (such as names, contact details, signatures and CVs) of natural persons involved in the implementation of the contract (such as contractors, personnel, experts, trainees, subcontractors, insurers, guarantors, auditors and legal counsel). In cases where the contractor is processing personal data in the context of the implementation of the contract, he/she shall accordingly inform the data subjects of the possible transmission of their data to the Commission. When personal data is transmitted to the Commission, the latter processes them in accordance with Regulation (EU) 2018/1725 of the European Parliament and of the Council of 23 October 2018 on the protection of natural persons with regard to the processing of personal data by the Union institutions, bodies, offices and agencies and on the free movement of such data, and repealing Regulation (EC) No 45/2001 and Decision No 1247/2002/EC and as detailed in the specific privacy statement published at ePRAG.]

* * *

See http://www.iccwbo.org/incoterms/

DDP (Delivered Duty Paid) - Incoterms 2020 International Chamber of Commerce - http://www.iccwbo.org/incoterms/